|  |  |  |  |
| --- | --- | --- | --- |
| **Project Status Report** | | | |
| Project Name: | CU Boulder Leeds School of Business | | |
| Date: | 11/18/2019 | Created By: | Kevin Eastman |
| Status RAG: | Communication | Quality | Time |
| Progress Last Week | We have started tracking our tasks on the github project status board. We are happy with our code for task 1 and are still working on the swapping algorithm for task 2. | | |
| To Do This Week | We are writing unit test cases before we merge our code into our master branch. We are also designing a t-shirt and preparing for our next presentation. We also need to complete our system requirements doc. | | |
| New Issues, Risks, Blockers | We are going into fall break and will have to make sure we complete our tasks on time. | | |
| Update on Issues, Risks, Blockers From Last Week | We are still working on the swapping algorithm. | | |